Experiment 1: Case Study

Problem Statement: Choose a real-world case study such as an E-Commerce System or KL ERP System, create user stories, select an appropriate software development process model, identify a suitable programming language, and propose an implementation and evaluation strategy.
Selected Real-World Case Study: Amazon – Global E-Commerce Platform

1. Functional Requirements

Customer

Register and login

Search products

View product details

Add products to cart

Place orders

Make online payments

Track order status

View purchase history

Submit product reviews

Admin

Manage products

Manage categories

Update inventory

View customer details

Process orders

Generate sales reports

2. User Stories

| User ID | User Story | Priority |
| --- | --- | --- |
| US-01 | As a customer, I want to register so that I can purchase products. | High |
| US-02 | As a customer, I want to login securely. | High |
| US-03 | As a customer, I want to search products by name or category. | High |
| US-04 | As a customer, I want to add products to my shopping cart. | High |
| US-05 | As a customer, I want to remove it ems from the cart. | Medium |
| US-06 | As a customer, I want to place an order. | High |
| US-07 | As a customer, I want to pay online securely. | High |
| US-08 | As a customer, I want to track my order. | Medium |
| US-09 | As an admin, I want to add new products. | High |
| US-10 | As an admin, I want to update stock levels. | High |
| US-11 | As an admin, I want to generate sales reports. | Medium |
| US-12 | As an admin, I want to manage customer accounts. | Medium |

3. Selected Software Development Process Model

Agile Scrum

Reason for Selection

Requirements change frequently.

Continuous customer feedback.

Incremental feature delivery.

Faster development cycles.

Easy bug fixing.

Suitable for web-based applications.

Sprint Plan

| Sprint | Features |
| --- | --- |
| Sprint 1 | User Registration & Login |
| Sprint 2 | Product Catalog & Search |
| Sprint 3 | Shopping Cart |
| Sprint 4 | Order Processing |
| Sprint 5 | Payment Gateway |
| Sprint 6 | Admin Dashboard |
| Sprint 7 | Testing & Deployment |

4. Programming Language Selection

Backend

Java (Spring Boot)

Reasons

Secure

Scalable

Enterprise-level applications

REST API support

Excellent database connectivity

Frontend

HTML5

CSS3

JavaScript

React.js

Database

MySQL

Other Technologies

REST API

JWT Authentication

Stripe/Razorpay Payment Gateway

Git

Docker

AWS Cloud

5. System Architecture

Client (React.js) → REST API (Spring Boot) → Business Logic → MySQL Database
Authentication using JWT, Payments via Stripe/Razorpay, Deployment on AWS using Docker and Nginx.

6. Implementation Strategy

Phase 1 – Requirement Analysis

Gather customer requirements.

Create Software Requirement Specification (SRS).

Prepare use case diagrams.

Phase 2 – System Design

Design database schema.

Design UI wireframes.

Create UML diagrams.

Develop system architecture.

Phase 3 – Development

Implement user authentication.

Develop product catalog.

Create shopping cart.

Integrate payment gateway.

Build admin dashboard.

Phase 4 – Testing

Unit Testing: Login, Registration, Product Search

Integration Testing: Cart + Payment, Order + Inventory

System Testing: Complete application testing

User Acceptance Testing (UAT): Verify business requirements.

Phase 5 – Deployment

Docker Container

AWS EC2

MySQL Database

Nginx Web Server

7. Evaluation Strategy

| Evaluation Parameter | Method |
| --- | --- |
| Functional Accuracy | Requirement verification |
| Performance | Load testing using JMeter |
| Security | Authentication and penetration testing |
| Reliability | Continuous monitoring |
| Usability | User feedback survey |
| Scalability | Concurrent user testing |
| Maintainability | Code review and documentation |

8. Expected Outcomes

Secure online shopping platform.

Fast product search.

Reliable order management.

Accurate inventory updates.

Secure online payments.

Improved customer satisfaction.

Scalable architecture for future enhancements.